DIGITAL LOAN ORIGINATION SYSTEM

Minutes of Meeting
(MOM)

| Meeting Topic | Requirement Review — Digital Loan Origination System |
| --- | --- |
| Date & Time | 14-Jul-2026, 3:00 PM – 4:00 PM |
| Location / Mode | MS Teams |
| Prepared By | Gourav (Business Analyst) |

# Attendees

- Head of Retail Lending (Sponsor)

- IT Head

- Gourav — Business Analyst

# Agenda

- Review BRD v1.0 (BR-01 to BR-05)

- Confirm credit bureau vendor and integration approach

- Discuss go-live timeline

# Discussion Points

- Reviewed all five business requirements; no major concerns raised on scope.

- IT Head confirmed that credit bureau API access typically takes 3–4 weeks to provision after contract sign-off, which affects the Week 6 integration milestone.

- Head of Retail Lending requested that the “High Risk” auto-flag threshold (650) be configurable by business users rather than hardcoded.

# Decisions

| # | Decision |
| --- | --- |
| 1 | Credit bureau vendor contracting to be expedited to avoid delaying the integration milestone. |
| 2 | The risk-flag credit score threshold will be made configurable (added as BR-06 in BRD v1.0 and FR-02.4 in FRD v1.1). |

# Action Items

| # | Action Item | Owner | Due Date |
| --- | --- | --- | --- |
| 1 | Update FRD to add configurable risk threshold (FR-02.4) | Gourav | 16-Jul-2026 — Completed |
| 2 | Expedite credit bureau vendor contract | IT Head | 21-Jul-2026 |
| 3 | Confirm SMS/email gateway vendor for notifications | IT Head | 21-Jul-2026 |

Action Item #1 status updated to “Completed” — FRD v1.1, BRD (BR-06), and RTM (BR-06) were updated on 16-Jul-2026 to reflect this decision.