DIGITAL LOAN ORIGINATION SYSTEM

Requirement Traceability
Matrix (RTM)

| Project | Digital Loan Origination System (LOS) |
| --- | --- |
| Document Version | 1.1 |
| Author | Gourav (Business Analyst) |
| Status | Approved |

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 14-Jul-2026 | Gourav | Initial traceability matrix |
| 1.1 | 16-Jul-2026 | Gourav | Added BR-06 (configurable risk threshold) to maintain traceability with FRD v1.1 |

# Traceability Matrix

| Req ID | Business Requirement | FRD Ref | Design Ref | Test Case ID | Status |
| --- | --- | --- | --- | --- | --- |
| BR-01 | Online loan application submission | FR-01.1 to FR-01.4 | DES-21 | TC-101, TC-102 | Passed |
| BR-02 | Automated credit score fetch | FR-02.1 to FR-02.3 | DES-22 | TC-103, TC-104 | Passed |
| BR-03 | Loan officer review & decisioning | FR-03.1 to FR-03.3 | DES-23 | TC-105, TC-106 | In Progress |
| BR-04 | Applicant notifications | FR-04.1, FR-04.2 | DES-24 | TC-107 | Not Started |
| BR-05 | Daily MIS report | FR-05.1 | DES-25 | TC-108 | Not Started |
| BR-06 | Configurable credit-score risk threshold | FR-02.4 | DES-26 | TC-109 | Not Started |

BR-06 / FR-02.4 / TC-109 added on 16-Jul-2026 to close a traceability gap: the FRD had been updated with the configurable risk threshold, but the matrix, design reference, and test case had not yet been linked.

# Legend

- Passed — Test executed and requirement verified

- In Progress — Development or testing underway

- Not Started — Not yet taken up in the current sprint