DIGITAL LOAN ORIGINATION SYSTEM

Test Cases / UAT
Document

| Project | Digital Loan Origination System (LOS) |
| --- | --- |
| Author | Gourav (Business Analyst) |
| UAT Window | Week 11 (as per Project Charter) |

# Test Cases

| TC ID | Scenario | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-101 | Verify successful loan application submission | 1. Fill applicant details 2. Fill loan details 3. Upload documents 4. Submit | Application ID generated; status = “Submitted” | Pass |
| TC-102 | Verify submission blocked with missing mandatory document | 1. Fill form 2. Skip document upload 3. Attempt submit | System blocks submission and highlights missing document | Pass |
| TC-103 | Verify credit score auto-fetch | 1. Submit a valid application | Credit score stored against Application ID within 10 seconds | Pass |
| TC-104 | Verify high-risk flagging | 1. Submit application with credit score below threshold | Application flagged “High Risk” in the review queue | Pass |
| TC-105 | Verify loan officer approval flow | 1. Open application 2. Enter remarks 3. Select Approve | Status changes to “Approved”; application locked from edits | In Progress |
| TC-106 | Verify segregation-of-duties block | 1. Loan officer opens an application they submitted 2. Attempt to approve | System blocks the approval action | In Progress |
| TC-107 | Verify applicant notification on decision | 1. Loan officer records a decision | Applicant receives SMS/email within 5 minutes | Not Started |
| TC-108 | Verify daily MIS report generation | 1. Trigger end-of-day report job | Report shows correct counts of received/approved/rejected applications | Not Started |
| TC-109 | Verify configurable risk threshold (FR-02.4) | 1. As admin, change the risk threshold in settings 2. Submit an application with a score between the old and new threshold | Application's High Risk flag reflects the newly configured threshold, not the hardcoded 650 default | Not Started |

TC-109 added on 16-Jul-2026 to provide test coverage for FR-02.4 / BR-06, keeping this document aligned with RTM v1.1.

# UAT Sign-off

The undersigned confirm that the above test cases have been executed in the UAT environment and the system meets the documented business requirements.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Analyst | Gourav |  |  |
| Project Sponsor |  |  |  |
| IT Head |  |  |  |